**PROJECT LOG**

|  |  |  |  |
| --- | --- | --- | --- |
| Date | Jian Sheng (Student A) | Brehmer (Student B) | Description |
| 090516 | 12 | 12 | Orbital Liftoff day 1 |
| 100516 | 12 | 12 | Orbital Liftoff day 2 |
| 160516 | 5 | 0 | Read up on HTML, CSS and basic JavaScript |
| 270516 | 0 | 5 | Read up on HTML, CSS and basic JavaScript |
| 280516 | 6 | 6 | Write up on README, discuss on project specifics. |
| 280516 | 4 | 0 | Learn about basic AngularJS directives and expressions. |
| 290516 | 5 | 0 | Continue learning about basic AngularJS routings, directives |
| 310516 | 5 | 0 | Learnt BootStrap for UI design |
| 060616 | 5 | 5 | Met up to discuss on UI design. Designed home page, navigation bar. |
| 070616 | 5.5 | 5.5 | Met up to discuss on UI design. Designed sign up page. 6 basic canteen pages with no design done. |
| 080616 | 8 | 6 | Fixed alignment and layout of signup page. Added angular directives into pages. Done routing of views. Migrated from sublime text to Web storm. Decided on Node.js for backend server development. |
| Total | 67.5 | 51.5 |  |

**Future Plans**

* Our team has not started on the implementation due to our reading up of the necessary skills required to start our project and other commitments.
* We aim to read up and learn basic AngularJS by the week of 300516.
* Implementation of basic web UI will begin by the week of 060616.
* Implementation of function 1.4.1 by week of 270616.
* Implementation of function 1.4.3 by week of 180716.
* Implementation of function 1.4.2 by week of 010816.
* Student A will be taking a vacation in the month of June so our completion rate might be slower than expected.

PAGES THAT WE NEED

1. Startup page showing the varieties of canteen
2. Account summery page
3. Canteen page showing the stalls
4. Stall page indicating the type of food available and quantity at the right hand side
5. Shopping cart/checkout page
6. Estimated waiting time for food to be ready